# User Access Review Execution Checklist

Purpose: Complete this checklist every review cycle to ensure audit compliance and operational success. Assign owners to every item and track completion daily during active phases.

Review cycle timeline:

- Phase 1 (Pre-Launch): Days -14 to -1

- Phase 2 (Launch): Day 1

- Phase 3 (In-Flight): Days 2-14

- Phase 4 (Remediation): Days 15-21

- Phase 5 (Post-Review): Days 22-30

For detailed explanation of why each checkpoint matters: Read this article - User Access Review Checklist

## Phase 1: Pre-Launch Preparation (Complete 1-2 weeks before launch)

### Data Validation

Owner: IT Security Team

☐ Verify HR data accuracy

- Confirm active employees in HR system

- Check terminated employees marked inactive

- Validate manager hierarchies current

- Review department assignments
Completion criteria: HR data updated within last 7 days

☐ Audit application inventory

- List all in-scope applications

- Verify application owners assigned

- Confirm integration status

- Identify apps missing from previous reviews
Completion criteria: Complete inventory with assigned owners

☐ Extract current access data

- Export user lists from all applications

- Capture role/group assignments

- Include last login dates

- Identify dormant accounts (>90 days inactive)
Completion criteria: Data extracted within last 48 hours

☐ Validate SSO group membership (if applicable)

- Export SSO group membership

- Document application mappings per group

- Identify nested groups

- Flag suspicious memberships
Completion criteria: Complete group data with app mappings

☐ Identify orphaned accounts

- Find users without managers

- List service accounts without owners

- Flag privileged accounts without justification

- List contractor accounts past end dates
Completion criteria: All accounts have assigned reviewers

### Platform Configuration

Owner: IT Security Team

☐ Configure review campaigns

- Create campaigns by app category

- Set review deadlines (14 business days)

- Assign certification owners

- Configure reminder schedules
Completion criteria: All campaigns configured in non-production

☐ Test review workflows

- Assign test reviews to 2-3 pilot users

- Verify access viewing and actions

- Test notifications and reminders

- Confirm mobile access (if supported)
Completion criteria: Test reviews complete without issues

☐ Prepare evidence collection

- Enable automatic decision capture with timestamps

- Set up remediation ticket creation

- Enable audit trail logging

- Test evidence export functionality
Completion criteria: Evidence collection captures all required data

### Stakeholder Communication

Owner: IT Security Team

☐ Notify certification owners

- Send advance notice 7 days before launch

- Explain purpose and compliance importance

- Provide timeline and time estimate

- Share training resources
Completion criteria: All owners receive advance notice

☐ Communicate with application owners

- Inform of review scope inclusion

- Request availability for questions

- Share approval criteria

- Identify escalation contacts
Completion criteria: App owners prepared to support

☐ Prepare executive communication

- Draft executive summary template

- Identify metrics to track

- Schedule post-review briefing
Completion criteria: Executive communication plan established

### Compliance Verification

Owner: Compliance Team

☐ Confirm scope covers compliance requirements

- SOX financial systems (if applicable)

- PCI DSS cardholder data (if applicable)

- HIPAA ePHI systems (if applicable)

- ISO 27001 scoped systems (if applicable)

- SOC 2 in-scope applications (if applicable)
Completion criteria: Scope satisfies all regulatory requirements

☐ Align evidence with auditor requirements

- Confirm evidence format acceptable

- Validate retention periods

- Review previous audit findings
Completion criteria: Evidence approach aligned with expectations

## Phase 2: Review Launch (Complete on Day 1)

### Campaign Activation

Owner: IT Security Team

☐ Launch campaigns

- Activate all review campaigns

- Verify campaigns visible to owners

- Confirm deadline dates correct

- Test reviewer access immediately
Completion criteria: All campaigns active and accessible

☐ Send launch notifications

- Email with instructions and deadline

- Include direct portal link

- Attach quick reference guide

- Provide IT Security contact
Completion criteria: All owners receive launch notification

☐ Verify delivery and access

- Check email delivery rates (within 1 hour)

- Test sample owner logins

- Resolve access blockers immediately
Completion criteria: No access blockers preventing start

### Communication

Owner: IT Security Team

☐ Post company announcement

- Slack/Teams message to all-hands

- Explain purpose and importance

- Set time expectation (30-60 minutes)

- Reinforce deadline
Completion criteria: Company-wide awareness established

☐ Brief executives

- Notify CISO, CIO, CFO

- Share completion timeline

- Preview metrics and reporting
Completion criteria: Executives aware of active reviews

## Phase 3: In-Flight Management (Days 2-14)

### Progress Monitoring

Owner: IT Security Team | Frequency: Daily

☐ Monitor completion rates

- Track percentage complete

- Identify owners who haven't started

- Flag at-risk reviews
Completion criteria: Daily metrics updated

☐ Review decision quality

- Flag 100% approvals (rubber-stamping)

- Flag >50% revocations (over-correction)

- Check escalations needing input
Completion criteria: Daily decision pattern review

☐ Track remediation tickets

- Verify automatic ticket creation

- Confirm assignments to IT staff

- Monitor progress against SLA
Completion criteria: All revocations have tickets

### Stakeholder Support

Owner: IT Security Team | Frequency: As needed

☐ Respond to questions within 4 hours

- Answer appropriateness questions

- Provide application context

- Escalate complex questions

- Document common questions
Completion criteria: All questions answered same day

☐ Hold office hours (2-3 sessions)

- Screen-share platform walkthrough

- Answer real-time questions

- Record for later viewing
Completion criteria: Sessions held and recorded

### Reminders and Escalation

Owner: IT Security Team

☐ Day 3 reminder (send to incomplete)

- Friendly deadline reminder

- Current status

- Time estimate
Completion criteria: Sent to all incomplete

☐ Day 7 reminder (send to incomplete)

- More urgent tone

- Offer support for blockers

- Preview escalation timeline
Completion criteria: Sent to all incomplete

☐ Day 10 final reminder (send to incomplete)

- Clear escalation warning

- Impact explanation
Completion criteria: Sent to all incomplete

☐ Day 11 manager escalation

- Notify owner's manager

- Include status and deadline

- Request intervention
Completion criteria: All overdue escalated

☐ Day 14 executive escalation (critical only)

- Notify department heads and CISO

- Explain compliance impact

- Request immediate action
Completion criteria: Critical overdue escalated to executives

## Phase 4: Remediation Execution (Days 15-21)

### Remediation Planning

Owner: IT Infrastructure Team

☐ Prioritize tickets by risk

- Critical: Terminated users, privileged access, SOD conflicts

- High: Standard access revocations

- Medium: Modifications and downgrades
Completion criteria: All tickets triaged and prioritized

☐ Assign tickets to technical teams

- SaaS admins for cloud apps

- AD team for on-premises

- Database admins for DB access

- Network team for VPN/firewall
Completion criteria: All tickets have specific owners

### Access Revocation

Owner: IT Infrastructure Team

☐ Execute critical revocations (24-hour SLA)

- Terminated employee access

- Privileged access removal

- SOD conflict resolution
Completion criteria: All critical complete within 24 hours

☐ Execute high priority revocations (5-day SLA)

- Standard access revocations

- Application access removal

- SSO group membership deletion
Completion criteria: All high priority complete within SLA

☐ Execute medium priority (10-day SLA)

- Permission modifications

- Role downgrades
Completion criteria: All medium priority complete within SLA

### Remediation Validation

Owner: IT Security Team

☐ Verify revocation propagation

- Confirm SSO group removal

- Check downstream app propagation

- Verify authentication blocks

- Test API access revocation
Completion criteria: 10% sample validation complete

☐ Test sample accounts post-revocation

- Attempt authentication with revoked accounts

- Verify access denied messages

- Check for backdoor access paths
Completion criteria: Sample tests documented

☐ Document validation results

- Screenshot authentication failures

- Capture system logs

- Record testing dates

- Attach to remediation tickets
Completion criteria: Validation evidence captured

### Exception Handling

Owner: IT Security Team

☐ Process remediation exceptions

- Review technical blockers

- Assess risk of delays

- Document compensating controls

- Obtain CISO approval
Completion criteria: All exceptions documented with approvals

☐ Track incomplete remediations

- List failed revocations

- Identify root causes

- Create completion action plans

- Set extended deadlines
Completion criteria: All incomplete tracked with plans

## Phase 5: Post-Review Activities (Days 22-30)

### Evidence Package

Owner: IT Security Team

☐ Generate complete evidence archive

- Export all decisions with timestamps

- Include remediation tickets

- Attach validation results

- Capture audit trail logs
Completion criteria: Complete package ready

☐ Organize by compliance framework

- Separate SOX evidence

- Package PCI DSS evidence

- Prepare ISO 27001 evidence

- Compile SOC 2 evidence
Completion criteria: Evidence organized per requirements

☐ Store in retention system

- Upload to document management

- Set retention period (7 years for SOX)

- Restrict access to audit/compliance

- Enable access logging
Completion criteria: Evidence securely stored

### Metrics and Reporting

Owner: IT Security Team

☐ Calculate completion metrics

- Overall completion rate (target: >90%)

- Completion by department

- Average time to complete

- Decision breakdown (approve/revoke/modify)
Completion criteria: Complete metrics calculated

☐ Analyze remediation performance

- SLA compliance rate (target: >95%)

- Average remediation time

- Incomplete count and reasons

- Exception rate and types
Completion criteria: Remediation metrics calculated

☐ Identify trends and insights

- Departments with high revocation rates

- Apps with most dormant accounts

- Common access patterns

- Process improvement opportunities
Completion criteria: Insights documented

### Stakeholder Communication

Owner: IT Security Team

☐ Prepare executive summary

- 1-page for CISO/CIO/CFO

- Completion rate and status

- Significant findings

- Improvement recommendations
Completion criteria: Executive report drafted

☐ Present to leadership

- Schedule 30-minute briefing

- Share metrics and trends

- Discuss compliance concerns

- Preview next cycle
Completion criteria: Briefing delivered

☐ Communicate to certification owners

- Thank managers for participation

- Share overall completion rate

- Preview next cycle

- Request feedback
Completion criteria: Thank you sent to all owners

☐ Report to Audit Committee (if applicable)

- Summarize results

- Confirm policy compliance

- Highlight findings or gaps

- Provide governance assurance
Completion criteria: Committee reporting complete

### Process Improvement

Owner: IT Security Team

☐ Conduct team retrospective

- What worked well?

- What challenges occurred?

- What should change?

- Automation opportunities?
Completion criteria: Retrospective notes documented

☐ Update process documentation

- Incorporate lessons learned

- Update training materials

- Revise checklist based on gaps
Completion criteria: Docs updated for next cycle

☐ Implement improvements

- Automate manual steps

- Enhance notifications

- Improve data accuracy

- Optimize platform config
Completion criteria: Top 3 improvements prioritized

## Compliance-Specific Add-Ons

### SOX Compliance

☐ Pre-Launch: Confirm CFO signoff on scope
☐ Pre-Launch: Verify quarterly frequency maintained
☐ Post-Review: Generate SOX evidence package
☐ Post-Review: Document control deficiencies
☐ Post-Review: Report findings to external auditors

### PCI DSS Compliance

☐ Pre-Launch: Confirm all CDE apps in scope
☐ Pre-Launch: Verify system admin inclusion
☐ Remediation: 24-hour SLA for CDE access
☐ Remediation: Validate MFA enforcement
☐ Post-Review: Document for QSA
☐ Post-Review: Confirm quarterly frequency

### HIPAA Compliance

☐ Pre-Launch: Confirm all ePHI systems in scope
☐ Pre-Launch: Verify minimum necessary principle
☐ Remediation: 24-hour SLA for ePHI access
☐ Remediation: Validate terminated workforce blocks
☐ Post-Review: Document Security Rule compliance
☐ Post-Review: Update access management docs

### ISO 27001 Compliance

☐ Pre-Launch: Confirm Statement of Applicability coverage
☐ Pre-Launch: Review A.9.2.5 control requirements
☐ Post-Review: Update access control procedures
☐ Post-Review: Document in ISMS records
☐ Post-Review: Report to certification body

### SOC 2 Compliance

☐ Pre-Launch: Confirm Trust Services Criteria coverage
☐ Pre-Launch: Coordinate with SOC 2 auditors
☐ Post-Review: Prepare detailed evidence for testing
☐ Post-Review: Document control effectiveness
☐ Post-Review: Provide population and sample data

## Quick Reference: Critical Success Factors

Three validation steps that prevent audit failures:

- ✓ Verify manager hierarchies current before launch (not 3 months old)

- ✓ Monitor decision patterns during reviews (catch rubber-stamping)

- ✓ Test that revocations executed (don't just trust closed tickets)

Completion rate targets:

- Pre-launch preparation: 100% (missing any item creates issues)

- Review completion: >90% (with active escalation)

- Remediation SLA compliance: >95% (within priority windows)

- Validation testing: 10% sample minimum

Critical SLAs:

- Critical revocations: 24 hours

- High priority revocations: 5 business days

- Medium priority modifications: 10 business days

- Question response time: 4 hours (same business day)