| RFQ NAME. |  | Construction of the new Togitogiga Visitors Centre |  | RFQ No. | STRR 03/24 |
| --- | --- | --- | --- | --- | --- |
| TO | CONTRACTOR NAME |  | (enter Bidder name) |  |  |
|  | CONTACT PERSON |  | (enter name of coordinator/ liaison person) | TEL No: (enter main phone number) |  |
|  | OFFICE ADDRESS |  | (enter street/ road name and township name) |  |  |

ADDENDUM 1 – ANNEX A

FORM 1 – QUOTATION SUBMISSION FORM

Please provide your quotation for the following MINOR WORKS by 11am Monday 03 November, 2025 at the following address: Tenders Board, Level 4, Central Bank Building

| Quotation/Bid Validity |  |  | 60days |  |  |  |  |  |  |  |  | RFQ APPROVAL |  |  |  | TY11B APPROVAL |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Required Completion Period |  |  | 90 days |  |  |  |  |  |  |  |  | (initial) |  |  |  | (initial/ date) |  |  |
| Required Completion Date |  |  | 90 days from when contract is effective |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Defects Liability Period |  |  | 6 months |  |  |  |  |  |  |  |  | (enter approving office name) |  |  |  |  |  |  |
| Performance Security |  |  | 10% |  |  |  |  |  |  |  |  | (enter approving officer title) |  |  |  |  |  |  |
| Performance Security type |  |  | Bank Guarantee |  |  |  |  |  |  |  |  | Date |  |  |  |  |  |  |
| THE SUPERVISING TECHNICAL ENTITY IS : |  |  |  |  |  | James P T Moeono |  |  |  |  |  |  |  |  |  |  |  |  |
| THE ENGINEER IS : |  |  |  |  |  | Matamu James Moeono |  |  |  |  |  |  |  |  |  |  |  |  |
| SUMMARY FOR SCHEDULE OF PRICES (Use Bill of Quantities in Part 5 for details of Work Items below) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| No. | Physical Work Items Description |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Amount |  |
| 1 | Preliminary and General |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| 2 | Site Clearance and Salvage |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| 3 | Earthworks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| 4 | Construct 17.5MPa Building Concrete Slab (9.65m long x 6.95m wide x 0.1m thick) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| 5 | Construct 25MPa Carport Concrete Slab (3.95m long x 3.125m wide x 0.125m thick) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| 6 | Construct 25MPa Concrete Strip Footing (16.5m long x 0.4m wide x 0.3m high) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| 7 | Reinforcing Steel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| 8 | Concrete Block Walls & Bond Beam |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| 9 | Internal Partition Walls |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| 10 | Windows and Doors |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| 11 | Roofing Structure |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| 12 | Floorings |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| 13 | Timber Decks & Steps (for two identical decks) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| 14 | Building Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| A | Total of Physical Works = |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| B | Add 15% VAGST = |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| C | Provisional Sum (for unforeseen items with the Engineer’s approval) = |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ 20,000 |  |
| D | Quotation Total (A + B + C) = |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $ |  |
| PLEASE SUBMIT THE FOLLOWING TECHNICAL SCHEDULES MARKED X ( put “X” for required attachments) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WORK SCHEDULE/ BAR CHART |  |  |  | X | CASH FLOW |  |  |  | WORK PROGRAMME/ METHODOLOGY |  |  |  |  |  |  |  |  | X |
| PAYMENT SCHEDULE |  |  |  | EQUIPMENT SCHEDULE |  |  |  |  | X |  | KEY PERSONNEL |  |  |  |  |  |  | X |
| ORGANIZATION CHART |  | X |  | SUBCONTRACTORS |  |  | X |  |  | SUPPLIER LIST |  |  |  | X | MATERIAL SOURCES |  |  | X |
| I certify that the Contractor complies with eligibility requirements of the Instructions to Bidders clauses 2a to 2d (overleaf); and that I am an authorized officer of the Contractor, authorized to sign on its behalf. If our offer is accepted, we undertake: (a) to carry out minor works in accordance with the General Conditions of Contract (‘GCC’), the Special Conditions of Contract (‘SCC’) and terms of our offer above; and the drawings, bill of quantities & specifications provided by the Employer; (b) to provide the Performance Security in the prescribed form, amount & time; and (c) to abide by this quotation for the Validity Period stated above. |  |  |  |  |  |  |  |  |  |  |  |  | Contractor’s Authorized Officer Date: XX / 11 / 2025 |  |  |  |  |  |