# Meeting minutes

Meeting: [Name of the meeting]

Date and time: [Date, start to end time]

Location or link: [Room or video link]

Facilitator: [Name]

Note-taker: [Name]

Attendees: [Names]

Absent: [Names]

## 1. [Agenda item]

Discussion: [Two or three lines: the main points and who raised them]

Decision: [What was decided, or "No decision"]

## 2. [Agenda item]

Discussion: […]

Decision: […]

## 3. [Agenda item]

Discussion: […]

Decision: […]

## Action items

| # | Action item | Owner | Due date |
| --- | --- | --- | --- |
| 1 | [Verb + task] | [Name] | [Date] |
| 2 | [Verb + task] | [Name] | [Date] |
| 3 |  |  |  |

## Open questions

[Anything raised but not settled, who follows up and by when]

Next meeting: [Date and time]

Status: Draft · Approved by [Name] on [date]

# Meeting minutes (filled-in sample, fictional team)

Meeting: Website relaunch, weekly project meeting

Date and time: Tue, Oct 13, 2026, 10:00 to 10:45

Location or link: Zoom

Facilitator: Anna Kim

Note-taker: Tom Reyes

Attendees: Anna Kim, Tom Reyes, Lena Ortiz, Raj Patel

Absent: Chris Wood

## 1. Launch date

Discussion: Raj needs one more week to test checkout. Lena has the launch email scheduled for Nov 3.

Decision: Launch moves from Nov 3 to Nov 10.

## 2. Pricing page copy

Discussion: Tom showed two versions to five customers. Four found version B clearer about yearly billing.

Decision: Go with version B.

## 3. Checkout analytics

Discussion: Event tracking for checkout is incomplete. Nobody knows yet how long the fix takes.

Decision: No decision until Raj has an estimate.

## Action items

| # | Action item | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Move the launch email to Nov 10 | Lena | Oct 15 |
| 2 | Publish pricing page version B on staging | Tom | Oct 19 |
| 3 | Estimate the checkout tracking work | Raj | Oct 16 |

## Open questions

Do we show a status banner during the switch? Anna asks Chris, who was absent, and reports back by Oct 16.

Next meeting: Tue, Oct 20, 10:00

Status: Approved by Anna Kim on Oct 14

Template by HypeScribe. Draft minutes from a meeting recording at hypescribe.com