POSITION BLUEPRINT

| Company | (B2B SaaS) | Position | Founder/CEO | Date | Dec 29, 2025 |
| --- | --- | --- | --- | --- | --- |

| COMPANY GOAL | CORE VALUES | SHARED TEAM GOALS |
| --- | --- | --- |
| Double from ~$5M to ~$10M ARR in 36 months — while strengthening retention, building a repeatable growth engine, and reducing founder dependency. | • Build what matters • Be clear, not clever • Act like owners • Keep promises • Learn fast, share often | Top 3 priorities are clear across the company, and execution is not bottlenecked on the CEO. |
| THIS QUARTER’S TOP 3 OUTCOMES (PICK 3) |  |  |
| - Add $300–$400K in net new ARR in Q1, supported by 3–4× qualified pipeline coverage by March 31. - Have a repeatable sales motion running by March 31, with clear stages, weekly cadence, and deals progressing beyond the founder. - Improve activation from 32% to 36–38% and reduce churn from 2.2% to ≤1.9% by end of Q1, driven by focused onboarding and retention fixes. |  |  |

ROLE MANDATE

Protect focus and culture while building a company that scales beyond the founder. Stay close to customers, develop leaders who own outcomes, and remove bottlenecks. Prioritize only what drives predictable growth toward $10M ARR.

Obsess over: A revenue engine that scales beyond the founder

| NO | ROLE BUCKET | OUTCOMES & ACCOUNTABILITY |
| --- | --- | --- |
| 1 | Direction & Focus | ☐ Share the 12–18 month direction and this quarter’s top 3 priorities by Jan 10 ☐ Run a weekly leadership meeting with (a) scorecard, (b) clear owners, (c) next actions ☐ Keep the team focused: stop or pause work that doesn’t support the quarter’s priorities |
| 2 | Customer, Product & ICP Proof | ☐ Do 6+ customer conversations per month; publish a 1-page “what we learned + what we’re changing” monthly ☐ Validate the next 2–3 roadmap bets with 10 target users before building ☐ Improve activation from 32% → 36–38% through onboarding + faster time-to-value by end of Q1 ☐ Land 1–2 lighthouse customers this quarter that confirm ICP fit and become reference stories |
| 3 | Team & Execution | ☐ Hire VP Sales by Mar 31; by week 4 they run the weekly pipeline + forecast meeting (CEO joins for review only). ☐ Speed up leadership decisions: from stuck to decided within 48 hours for anything under an agreed threshold (track with a simple decision log). ☐ Delegation: Transfer 5 recurring founder responsibilities to owners by end of Q1 (list them, assign owner, define success). |
| 4 | Culture & Clarity | ☐ Run a monthly all-hands with clear priorities; ☐ Keep regretted attrition low and address retention risks within 2 weeks. ☐ Deal with performance issues quickly: clear expectations + plan within 30 days. ☐ Keep the hiring bar high: every hire ties to role outcomes + values (no “nice but wrong” hires) |
| 5 | Operating Rhythm & Financial Discipline | ☐ Stay on growth pace toward $10M ARR (define acceptable variance and review monthly) ☐ Send a monthly investor/advisor update with consistent metrics and no surprises ☐ Maintain 18+ months runway with a rolling 13-week cash forecast updated weekly ☐ Stay “raise-ready”: clean numbers, clear KPIs, and key docs organized (even if you don’t raise) |
| CADENCE & SCORING |  |  |
| Monthly (30 min): traffic-light each bucket, unblock top risks, and decide what stops. Quarter end (45 min): score each outcome (Hit/Partial/Miss) + write 3 lessons. Rule: If it's a task, rewrite it as the measurable effect. |  |  |

© 2025 Poly Tech Talent. All rights reserved. You may use this template with attribution. Please do not resell or publish without written permission.