## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
FNTP /
Construction Mobilization
Transmission Line
Onsite Substation
Solar Farm Site
Utility Interconnection
Commissioning
Closeout
2022
2023
2024
All Permits Received
100%
Site Prep
100%
Install initial access roads
100%
Set up Office and Site Services
220 kV Transmission Line
Onsite Substation Construction
BOS Installation
Fencing
Survey
Grading
Post Installation
Utility Interconnection Available
Functional Testing
Soil Stabilization
Project Substantial Completion
Mar
Jul
Nov
Mar
Jul
Nov
Mar
Jul
Project Complete
Sep 19, 2024
Project Start
Mar 15, 2022
Energize
Made with
Solar Farm Construction Gantt chart

## Slide 3
McArthur Ranch
Gateway
Ford Ranch
Wildcat Reserve
1 Walking Stream
2 Walking Stream
3 Walking Stream
4 Walking Stream
20-10 Jackson
20-11 Jackson
20-12 Jackson
20-13 Jackson
10-91 Victor
10-92 Victor
10-93 Victor
10-94 Victor
2-77 Steeples
2-78 Steeples
2-79 Steeples
2022
2023
2024
2025
2026
06/16/22
01/10/23
10/21/24
04/29/24
12/18/24
05/03/26
10/02/26
04/01/22
10/10/22
07/04/24
02/03/25
09/22/23
02/14/24
09/05/24
11/27/22
12/24/23
10/10/24
04/06/26
09/12/26
03/07/22
11/19/24
10/10/25
11/21/22
08/15/23
02/10/26
10/12/24
07/19/25
07/30/23
11/14/23
06/17/25
08/30/26
06/25/22
04/04/23
07/14/24
12/13/25
04/06/24
07/09/24
04/07/25
07/12/26
04/14/22
11/14/22
11/21/25
06/18/26
05/27/22
08/29/22
05/30/23
11/19/24
03/17/22
01/08/23
05/28/23
06/27/25
02/04/23
11/16/24
03/15/25
12/07/25
Q1
Q3
Q1
Q3
Q1
Q3
Q1
Q3
Q1
Q3
03/19/26
Inspection
type
Facility
Flowline
Wellhead
Made with
Well Inspection Timeline

## Slide 4
Acquisition
Regulatory Review
Go-Live Preparation
Launch
Regulatory Review
Go-Live Preparation
Regulatory Review
Go-Live Preparation
Launch
Regulatory Review
Go-Live Preparation
Launch
Regulatory Review
Go-Live Preparation
Launch
Regulatory Review
Go-Live Preparation
Regulatory Review
Go-Live Preparation
Regulatory Review
Go-Live Preparation
Regulatory Review
Construction
Regulatory Review
Regulatory Review
Regulatory Review
Construction
Acquisition
Regulatory Review
Regulatory Review
Regulatory Review
Construction
Acquisition
Acquisition
Acquisition
Acquisition
Acquisition
Acquisition
Acquisition
Design
Project Alpha
Project Beta
Project Gamma
Marcellus Shale
Newart East
B-43 Area
San Juan Basin
Hays Shale
Pinedale
Carthage
Jonah
Wattenberg
Prudhoe Bay
Today
2020
2021
2022
2023
2024
2025
2026
Acquisition
Regulatory Review
Regulatory Review
Launch
Design
Construction
Go-Live Preparation
Launch
Design
Regulatory Review
Construction
Launch
Design
Design
Construction
Design
Regulatory Review
Construction
Regulatory Review
Go-Live Preparation
Launch
Design
Construction
Construction
Design
Construction
Design
Launch
Launch
Design
Phases
Acquisition
Closing
Design
Regulatory Review
Construction
Go-Live Preparation
Launch
Made with
Midstream Project Portfolio