## Slide 1
https://www.officetimeline.com/14-days-trial

## Slide 2
Planning
Execution
Monitoring and Control
Closure
Initiation
Feb
Mar
Apr
May
Feb 24
Apr 7
Scope Statement
Mar 10
Apr 25
Work Breakdown Structure
Mar 15
Apr 18
Gantt Chart
Apr 6
May 19
Risk Management Plan
Apr 14
May 21
Communication Plan
May 21
Jul 20
Eliminate Unnecessary Distractions
Jun 12
Aug 14
Get Underperformers Back on Track
Jun 16
Aug 18
Manage Morale / Prevent Burnout
Jul 17
Sep 10
Find Extra Needed Resources
Jul 4
Aug 25
Mediate Potential Conflicts
Aug 13
Oct 5
Verifying And Controlling Scope
Aug 1
Sep 15
Monitor Critical Path Tasks
Aug 28
Oct 13
Updating Stakeholders
Aug 29
Oct 20
Planned Costs vs Actual Costs
Sep 5
Oct 17
Optimizing Performance
Jun
Jul
Aug
Sep
Identify Competing Interests
Feb 9
Outline Communication Framework
Feb 16
Release Resources
Oct 26
Post Mortem Meeting
Oct 28
Communicate Completion
Oct 27
Oct
Initiation
Feb 2
Planning
Feb 24
Execution
May 21
Monitoring and Control
Jul 29
Closure
Oct 25