## Slide 2
Frame
Plumbing
Interiors
Finishing
Exteriors
Terrace
Day 1
4
Start
Apr 2
Excavation
4 d
2 d
Foundation
Wooden frame
4 d
2 d
Rough wiring
Rough plumbing
2 d
Finish plumbing
2 d
1 d
Basement plumbing
Basement floor
2 d
Heating
4 d
Plaster
10 d
Finish flooring
3 d
1 d
Kitchen fixtures
Paint
3 d
1 d
Finish electrical work
Finish carpentry
3 d
Varnish floors
2 d
Brickwork
6 d
Finish roofing
2 d
Gutters
1 d
Storm drains
2 d
Grading
2 d
Landscaping
5 d
7
10
13
16
19
22
25
28
31
34
End
May 7

## Slide 3
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.