## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/office-timeline/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
2024
2026
Today
Apr
Jun
Aug
Oct
Dec
Feb
Apr
Jun
Aug
Oct
Dec
0.2 months
Requirements Gathering
1 month
Business Requirements Alignment
0.4 months
Analysis
1.5 months
Alignment with Other Departments
0.8 months
Design Comparisons
3 months
Vendor Selection
19.2 months
Maintenance
1 month
Effort Estimation
13 months
PM Preparation
1.4 months
Prototyping
8 months
Implementation
1 month
API Dev
6 months
Customization
1.2 months
User Interface
1.1 months
Usability
0.5 months
Testing Matrix
4 months
Testing 1
1.5 months
Testing 2
2.2 months
Documentation
2.1 months
Production
Phase 1 Kickoff
4/10/2024
Project Start
5/1/2024
Project Approved
7/31/2024
Implementation Finished
6/16/2025
Testing Finished
10/15/2025
Phase 1 Close
1/1/2026
Project Management Plan