## Slide 1
The Office Timeline add-in for PowerPoint will help you edit it with just a few clicks.
Get your free 14-day trial of Office Timeline here: https://www.officetimeline.com/office-timeline/14-days-trial Re-open this template, and create your impressive PowerPoint visual in 3 easy steps:
How to update this template in seconds
1
2
3
Click the Edit Data button on the Office Timeline tab.
Use the Data and Timeline views to edit swimlanes, milestones and tasks.
Click Save to instantly update the template.

## Slide 2
Day 1
6
11
16
21
26
31
3 days
Create project charter
7 days
Process definition
5 days
Define deliverables
7 days
Monitoring Phase
10 days
Validate data collection
6 days
Analysis
3 days
Program capability
5 days
Performance levels
7 days
Review work breakdown
5 days
Adjustments Phase
4 days
Triage causes
3 days
Monitoring
Metrics 1
Jun 12
Metrics 2
Jun 20
Operating snapshot
Jun 26
Metrics 3
Jul 2
Identify client issues
May 29
Performance thresholds
Jun 7
Statistical review
Jun 16
Adjustments Complete
Jun 22
Implementation
Jun 28
Project overview timeline