# Webflow Website Pre‑Launch QA Checklist

Below are the key checks to perform before launching a Webflow site. Each line begins with an unchecked box for easy tracking. You may duplicate this document for your various projects.

General Design & Content Checks

- Check visual consistency across all pages (fonts, colors, spacing).

- Ensure hover and active state feedback works for all interactive elements. The hover state should be applied to all links, buttons, and clickable cards.

- Replace placeholder content with final, correct content and proofread for errors.

- Verify images and logos are clear(not blurry), high quality, and have appropriate alt text.

- Implement the style guide consistently (colors, typography, spacing, UI elements).

- Ensure Webflow form success state and error state are properly styled as per the overall website look and feel.

Navigation & Links

- Test all internal links to ensure they lead to the correct pages or sections.

- Ensure anchor links (jump to section) work smoothly and are offset correctly for sticky nav.

- Test all external links and verify they open in a new tab.

- Check navigation menus work well (including dropdown or mega menus) on all devices.

- Test call‑to‑action buttons to ensure they direct to the correct destinations.

- Verify footer and contact links (privacy policy, terms of service, email, social media) work properly.

- Email, Phone text should be linked and have appropriate data added.

- Check for broken links with an automated tool (e.g., Screaming Frog or Ahrefs).

Responsive Design & Browser Compatibility

- Test the site at all breakpoints (desktop, tablet, mobile) to ensure content adapts correctly.

- Perform real device testing to verify that there are no device‑specific issues and that tap targets are large enough.

- Check that the site works across major browsers (Chrome, Safari, Firefox, Edge).

- Ensure no important content is hidden at specific breakpoints, and images and videos scale properly. (e.g., images accidentally set to 100% height can distort on mobile).

Forms & Interactive Elements

- Check that all form input elements are properly named and configured.

- Test all forms to ensure submissions are sent to the correct recipient or CRM and that confirmation messages display properly.

- Verify form validation and error messages are clear, helpful, and accessible.

- Test interactive components like sliders, modals, tabs, accordions, and carousels on all devices.

- Check that custom code and embeds (e.g., third‑party widgets) load and function correctly.

- Test the custom 404 page and site search functionality( only do if it’s applicable).

- Test third‑party integrations (newsletters, payment gateways, etc.) to confirm they work.

- Remove any unused interactions and custom code to avoid bloat.

SEO Optimization

- Ensure every page has a unique and descriptive meta title and description.

- Set Open Graph meta tags (title, description, image) for social sharing. Check whether OG is correctly rendered on a particular social media.

- Use proper heading structure (one H1 per page; logical hierarchy).

- Provide descriptive alt text for all images unless the images are for decoration purposes.

- Manage SEO settings: disable indexing on staging, enable indexing on production when ready to launch.

- Use clean, descriptive URLs; set up 301 redirects for any changed URLs.

- Check canonical tags to avoid duplicate content issues.

Performance Optimization

- Optimize images (compress them, serve appropriate sizes; use modern formats like WebP/AVIF).

- Enable lazy loading for off‑screen images and videos.

- Turn on minification for HTML, CSS, and JavaScript; remove unused classes and scripts.

- Limit the number of webfonts and third‑party scripts to reduce load times.

- Test page speed using tools like Google Lighthouse and address any performance issues.

- Compress background videos and Lottie animations; ensure they don’t cause jank.

Accessibility (WCAG) Compliance

- Check color contrast to meet at least WCAG 2.1 AA guidelines. ( Use Webflow indications )

- Test keyboard navigation and ensure focus indicators are visible and logical.

- Add appropriate ARIA labels and roles where necessary.

- Use semantic HTML with proper heading order and provide skip links.

- Provide alt text for images and icons; use descriptive link text.

- Ensure forms have accessible labels and error messages.

- Provide captions or transcripts for multimedia content.

- Run automated accessibility tests (Wave, Axe) and perform manual screen reader testing.

Privacy & GDPR Compliance

- Implement a cookie consent banner that blocks non‑essential scripts until consent is given.

- Include a clear privacy policy accessible from the footer or cookie banner.

- Include an unchecked opt‑in checkbox for marketing communications on forms.

- Ensure the site uses SSL/HTTPS and that data is securely transmitted.

- Audit third‑party integrations to ensure compliance (e.g., anonymize IP addresses).

- Implement any necessary legal consents (age verification, terms of service agreements).

- Provide cookie and privacy notices in appropriate languages.

- Google fonts should be loaded in the Webflow site settings.

Analytics & Tracking Configuration

- Set up analytics tools (Google Analytics 4, Google Tag Manager) and verify data is being tracked correctly.

- Set up conversion tracking for key actions like form submissions and purchases.

- Install heatmaps or session recording tools to gather user behaviour data.

- Verify that Google Search Console and Bing Webmaster Tools are connected and the sitemap is submitted.

- Test and enable other integrations (e.g., CRM, marketing automation) with live credentials.

- Ensure analytics scripts integrate with the cookie consent tool and do not fire before consent.

Final Launch Preparation

- Do a final run‑through on the Webflow staging URL; share with the client for review.

- Connect the custom domain and verify DNS records; set the default domain and enable 301 redirects from the alternate domain.

- Enable SSL/HTTPS and remove any temporary password protection.

- Upload a custom favicon and Web Clip; set a default social share image.

- Set the correct language code and verify the time zone in Project Settings.

- Remove Webflow branding (the “Made in Webflow” badge and branding on default forms).

- Create a backup or duplicate the project as a restore point before launch.

- After launch, test the live site by submitting forms, checking analytics, and ensuring assets load from the CDN.