DevSecOps Pipeline Integration Checklist: Controls Across the CI/CD Lifecycle

Security controls across the ten stages of a CI/CD pipeline, each with its objective, tools, and owner, plus a four-quarter rollout roadmap.

Shifting security left fails when it's a slogan instead of a control set with owners. A pipeline has specific insertion points, from commit to build, container, infrastructure code, pre-production gate, and runtime, and each one needs a control and an accountable team. This checklist names them all.

Key Takeaways

- 37 controls placed across 10 pipeline stages, from Strategy and Governance through commit, build, container, IaC, CI/CD, pre-production gates, runtime, feedback, and metrics.

- Each control names the team that owns it, so accountability is assigned rather than assumed, spanning CISO, DevOps, AppSec, Cloud, SRE, Compliance, and Legal.

- Regulatory mandates (ISO 27001, NIST SP 800-53, GDPR, HIPAA, PCI-DSS) are translated into concrete pipeline guardrails rather than left as policy.

- Every control lists real tooling: SAST (SonarQube, Semgrep), SCA (Snyk, OWASP Dependency-Check), container scanning (Trivy, Cosign), IaC (Checkov, OPA), DAST (OWASP ZAP), secrets (Vault, GitGuardian).

- The Quarterly Roadmap sheet sequences all of it into a Q1 to Q4 adoption plan with expected outcomes per phase.

What's Inside

Two sheets: the control set, and a phased rollout of the same controls.

- Sheet 1, DevSecOps Integration: every row is one control, grouped by pipeline stage.

- Strategy and Governance (charter, maturity model, regulatory mapping, risk classification).

- Code Commit and SCM (signed commits, pre-commit hooks, SAST, linting).

- Dependency and Build Security (secure build, SCA, SBOM, secrets management).

- Container Security and Infrastructure as Code (image scanning and signing, IaC scanning, policy as code).

- CI/CD Pipeline Controls, Pre-Production Security Gates, Post-Deployment and Runtime, Feedback and Improvement, and Metrics and Reporting.

- Sheet 2, Quarterly Roadmap: the same controls sequenced into a Q1 to Q4 rollout, each phase with its focus area, key initiatives, expected outcomes, and owner.

Every control lists its objective, the tools that implement it, and the role responsible.

How to use it

| 01 | Map your current pipeline. Go stage by stage and mark which of the 37 controls you already run. |
| --- | --- |

| 02 | Read across the row. Each control gives its objective, the tools that implement it, and the team responsible. |
| --- | --- |

| 03 | Sequence the gaps. Use the Quarterly Roadmap sheet to phase the missing controls across four quarters instead of all at once. |
| --- | --- |

| 04 | Want a DevSecOps assessment of your live pipeline? Payatu's DevSecOps consultants benchmark your CI/CD against this control set and prioritize the gaps. Get a scoped DevSecOps review. |
| --- | --- |